## Slide 1: Software Engineering Individual Project
- Saurabh Pathak
Tiles

## Slide 2: Quick Recap of the game
The game will present a 2X2 matrix of tiles.
Each tile will have a unique number or a pattern hidden behind it.
Each unique number/pattern exists twice in the matrix.
Once the player taps a tile, it flips and shows the pattern behind it.
The player has to match (by tapping consecutively) two tiles with same number/pattern hidden behind them.
If you match two tiles with different pattern, both the tiles will rotate and hide the pattern behind them.

## Slide 3: core elements
2D matrix of tiles
Timer as per level
Patterns which will get complicated as per level (dropped)
Retaining last state of the game

## Slide 4: Planning and management
Click here for complete Gantt chart

## Slide 5: Progress So Far
The Game works!!!
A static 2D matrix of 20 tiles has been implemented.
Counter for number of clicks works as per requirements.
The timer records the time starting with the first click.

## Slide 6: Project Status as per gantt chart
For now the project is a week delayed.
Pending Enhancements are - User specific grid size. - User Customized Grid option

## Slide 7: User Interface of the Game
Initial screen after starting game

## Slide 8: User Interface of the Game
Game completion screen

## Slide 9: Pending Issues
Storing clicks and chronometer time on game discard.
Adding UI for grid size selector.
Resume Game button should activate on press of back button.

## Slide 10: junit test cases
isArrayMatching – for generating tile grid values.
isListUnlocked – for checking whether complete list is unlocked or not.
isListLocked – for checking whether complete list is unlocked or not.
isJsonValid – whether json created for storing in sharedpreferences is valid.

## Slide 11: Thank you!